# Simpler Buying Philosophy

Contents

Principles of the Simpler Buying Philosophy	1

Goals of the Simpler Buying Philosophy	2

1.	The government needs to know what it’s buying – and it needs this in writing	2

2.	The government wants to buy outcomes, not inputs	2

3.	In addition to outcomes, parties should agree on some inputs to the process	3

4.	Delivery is more important than paperwork	4

5.	Demos, not memos	4

6.	What the government is buying must be guided by participatory processes.	4

7.	Total transparency makes everything easier	4

8.	Accept uncertainty	5

9.	Determine success using metrics	5

10.	Automate metrics and deliver them incrementally to reduce burden	6

11.	Nothing counts unless it’s in production	6

12.	Get from “zero to one” fast on everything we really care about	7

13.	Learn by doing	8

14.	Drive continuous improvement through metrics-based outcomes	8

15.	Deliver incremental value at every step	8

16.	Eat the frog	9

17.	Maintain flexibility and iterate	9

For recent task orderswe follow a straightforward and participatory approach to provide great customer service and meet agency goals. We refer to this as the Simpler Buying Philosophy. It's a part of the HHS Office of Grants' open-source framework for delivering customer service.

This appendix helps bidders understand the Simpler Buying Philosophy and its important terms, so they can respond effectively to requests for proposals.

## Principles of the Simpler Buying Philosophy

Why is the Simpler Buying Philosophy important to task orders under this framework?

HHS Office of Grants (OG) believes that this framework provides an excellent method for organizing work and delivering in the challenging context of the federal government. We based it on past experiences and ongoing pilots.

The framework provides a “handshake agreement” that allows HHS and contractor support to stay coordinated and aligned without constant negotiation over what to do next.

For HHS, we see an increase in value delivered by focusing on outcomes, not on inputs or outputs. We understand that working on complex projects involves managing many competing demands. This framework focuses work on the most important outcomes and reduces distractions.

The experience of awarded contractors improves as well:

Goals are extremely clear and are set in advance.

The framework provides a “handshake agreement” about outcomes, with the contractor relatively free to design solutions that deliver those outcomes without needing too much additional input from HHS.

Individual contributors can understand how their daily tasks fit into the entire project’s objectives and have clear measurement of whether their daily work is improving our performance on those objectives.

## Goals of the Simpler Buying Philosophy

### The government needs to know what it’s buying – and it needs this in writing

With procurements that cost millions of dollars, agreeing on contractual scope is extremely important. It’s also important that these agreements be in writing, rather than relying on verbal commitments and shared understandings. This helps anyone who wasn’t “in the room” when the decision was made to understand the agreements and commitments.

The Simpler Buying Philosophy provides clarity for everyone involved, as well as for outside observers of the process.

### The government wants to buy outcomes, not inputs

While goal #1 emphasizes writing down goals, being forced to write too many details at the beginning of a project isn’t helpful. Details about the specific pieces of functionality that the government will be buying is waterfall development, which is notoriously slow, failure-prone, costly, and annoying.

So, goal #2 moves the buying philosophy towards agreeing on outcomes, rather than inputs. We define outcomes as the delivery of value to real users of the services. Doing so means that:

- implementation details are not part of the contractual agreement

- there is flexibility for the awardee to problem-solve and adapt as new information and obstacles arise

In the Simpler Buying Philosophy, we spend a lot of time agreeing on the outcomes we want to buy, not negotiating how those outcomes are achieved.

The government does not need, or want, to know all the implementation details of the different possible approaches to solve its problems. There are not enough federal staff assigned to each project to review these plans in intimate detail.

So, goal #2 encourages us to step back and agree on what we’re buying as outcomes, not inputs.

#### Dinner party scenario

Imagine this scenario: you are throwing a dinner party and hiring a caterer to provide the food.

A waterfall-style agreement would involve specifying the exact menu. For example, “the caterer will provide pomegranate-glazed salmon, butter-roasted sweet potatoes, and with a spinach salad with balsamic vinaigrette.” You will need to renegotiate with the caterer if:

- any of the ingredients are more expensive or harder-to-get than expected

- it turns out one of the attendees cannot eat fish

By contrast, using the Simpler Buying Philosophy means you and the caterer would agree on outcomes, and let the caterer figure out how to best meet those outcomes. For example, you might agree on: “the caterer will provide food that meets everyone’s dietary restrictions, and when surveyed after the meal, the attendees rate the food at least a 7 out of 10.”

The goals are clear and give the caterer room to adjust for unexpected developments. You are buying what you care about: the satisfaction of your guests.

#### Principal-agent problem

This approach also reduces the principal-agent problem. This problem involves the motivation and knowledge of each party. In a common example of the principal-agent problem, you need your car repaired but don’t know much about repairing cars. The technician may quote small or large prices. You have no idea what is fair.

The technician is motivated by profit. Getting a good price for this single repair is in their best interest. But you are motivated by having a car that runs well.

An outcome-based agreement would involve a contract for “a guarantee that your car will run well for the next year.” This motivates the technician to provide good service and you to take care of your car without constant concerns over price and value.

### In addition to outcomes, parties should agree on some inputs to the process

While goal #2 focused on buying outcomes, it is valuable to agree to some inputs to the process before signing a contract. This includes the level of staff and funding provided towards a given outcome and the timelines of expected delivery.

### Delivery is more important than paperwork

While agreements in writing are important, they should also be minimal. One of the four core principles of the Agile Manifesto is “Working software over comprehensive documentation.”

There is a good deal of paperwork involved in the Simpler Buying Philosophy. The fact is that when we plan to spend millions of dollars, we need paperwork. But this framework attempts to maximize the ratio of outcome delivery to paperwork.

Compared to traditional waterfall practices, the paperwork involved in this process is much simpler, easier-to-understand, and more focused on outcomes than traditional planning processes.

As Jen Pahlka writes, “The more burdensome the paperwork, the less equitable the outcome.”

### Demos, not memos

The U.S. Digital Response has a mantra of “Demos, not memos,” referring to the value of showing demonstrations of working software rather than writing content about that software.

While this framework does require writing memos, the memos focus on what we can expect from your demos, and when you will deliver it. The primary focus is high-quality, working software and services being used by real users.

### What the government is buying must be guided by participatory processes.

When the US Digital Service adopted “Design with users, not for them” as one of its core values, the statement was at the leading edge of human-centered design. Today, we must go further, making sure that we “Plan with people, not for them.”

Every project using the Simpler Buying Philosophy must invest heavily in participatory processes. These processes solicit feedback, discussion and provide guidance on the project objectives and roadmap. These participant processes can include usability testing, user research, participant advisory communities, public town hall meetings, open feedback channels and communication platforms, participatory budgeting, and more.

By engaging those who are most currently underserved and overburdened by a service, we can learn about problems that affect everyone who interacts with that service. By solving those problems, reducing burdens, and increasing effectiveness, we make the experience better for everyone.

### Total transparency makes everything easier

Some information about project status must be private for good reasons. For example, to:

- protect the personally identifying information (PII) of users and staff

- discuss security vulnerabilities

- enable small-group discussion

For all other information, making that content public makes project delivery much simpler and more straightforward.

Open-source communication and documentation, as required by recent HHS contracts, ensures that federal staff, contractors, and stakeholders all have access to similar information from an early stage.

By building trust with stakeholders, they understand that plans may change and adapt and are grateful for the early draft information. Onboarding staff is no longer delayed by waiting to get access to information in specialized, private systems. This also reduces delays in spreading information and games of telephone that lead to misunderstandings.

### Accept uncertainty

All projects contain unknowns. If the parties involved attempt to resolve all unknowns before making agreements, they will be waiting forever. The “agile estimates” part of the Simpler Buying Philosophy accepts this uncertainty and makes it a clear, documented part of the framework.

### Determine success using metrics

A common saying, attributed to Robin Sharma, is that “what gets measured gets improved.” In complex projects at scale, anecdotal data is no longer sufficient to ensure that services work as expected.

In Recoding America, Jen Pahlka documents an extensive case where California’s Unemployment Insurance program was deeply backlogged in the early days of the Covid-19 pandemic. Every actor with power in the situation insisted that the program hire more staff to help clear their extreme backlog.

At the same time, there was no clear metric that measured the number of applications in the backlog. The Unemployment Insurance team began hiring new staff and tracking their backlog. They found that by adding staff, they had drastically increased their backlog instead of reducing it. The new staff required training from the existing staff, distracting them from their responsibilities. Also, the new staff did not have enough years of experience to work on the bottlenecked parts of the backlog.

Without data, this project would have continued to make its own problems much worse, at a time when people desperately needed that service to work and provision unemployment assistance.

Further, many federal IT projects have initial wins during the first couple years, but then their service begins to stagnate as the contract continues. There can be a slow death by a thousand cuts to the overall user experience of the service. By using continuously measured customer experience metrics, the government reduces the risk of stagnation or backsliding.

Jen Pahlka also points out, however, that “if data usually shows up as an after-the-fact evaluation or grade, public servants will see it as a stick they are to be beaten with, which does little to enable change.”

This is why the framework allows flexibility and iteration. By measuring from the very beginning of the project, the data highlights potential problems before they grow into crises that require or encourage punitive responses.

### Automate metrics and deliver them incrementally to reduce burden

As much as possible, we want to automate calculating project metrics so that they are not burdensome. Ideally, these metrics automatically refresh regularly in a public dashboard, in the spirit of building and planning in the open.

In software engineering, many developers find writing tests to be quite tedious (though some love it!). However, writing tests are also essential to making sure that future developers don’t break existing functionality or introduce bugs.

Developers accept that they must spend a little extra time doing something they don’t love (writing tests) every time they introduce new code to the codebase, or else they will fail later. But because this is done incrementally, the burden is not so overwhelming. More importantly, any developer who has tried to backfill tests to a large codebase without them can tell you that such a retroactive attempt to add tests is nearly impossible.

Similarly, automating metrics can be a chore for developers: it takes additional time and slows down the delivery of functionality. However, by making metric automation a part of the definition of done for all deliverables, services will be highly instrumented and incrementally delivered.

### Nothing counts unless it’s in production

Many government contracts have created years of “internal” work on planning, documentation, and building architecture that have not led to any “external” results that improve the lives of people using those services.

In the Simpler Buying Philosophy, the awardee working on building a service should focus on delivering real value, to real people, at all times.

Nothing counts unless it’s in production and being used by real users. That’s why the Simpler Buying Philosophy focuses on only buying outcomes that are in production and can be experienced by real users, rather than buying incremental internal steps that build towards eventual external outcomes.

Part of this is motivated by the fact that working in the government involves constantly discovering previously unknown risks and blockers to delivery. Don’t wait to discover these risks at the last minute; discover them early. For example, healthcare.gov was only deployed to production when millions of people were ready to use it – and it crashed after only a handful of users logged in.

Consider this question: How do you know if you have properly understood the work that needs to be done, the problems that you need to solve, and the risks that stand in the way of you getting something to production to real users?

There is always only one answer to that question: You’re currently in production and it’s not a huge tire fire.

Get to production early, perhaps delivering only to a subset of users, and scale it up from there.

In summary, getting to production early has the following benefits:

- De-risks project roadmap

- Uncovers previously unknown unknowns

- Enables users to try product/service and offer feedback

- Enables program to respond to feedback quickly

- Prevents building up a backlog of work that goes nowhere

Bottom line: It improves our planning, and it helps our users. It also makes the lives of staff working on the project much less stressful!

### Get from “zero to one” fast on everything we really care about

The concept of going “from zero to one” refers to launching a service in production to real users that has not existed before. This contrasts with improving upon a service that already exists in a mostly similar form.

Launching a new service almost always requires very broad, cross-functional collaboration, full of unknowns and potential delays and blockers. New services touch the seams of work between many different teams that are forced to work together to prepare for and adapt to the new service.

For example, consider launching a new search user interface for a project. This requires figuring out the:

- backend APIs for the search interface

- front-end design of the search page

- communications plan for letting people know the new search is there

- approval of the design to meet accessibility standards

- security review to ensure that the new service is compliant

- integration with data platforms to measure search effectiveness

- integration with platform monitoring such as New Relic to ensure latency and error rates are monitored, etc.

Getting from zero to one on this search user interface requires the close collaboration of a wide range of contributors. The path towards launch has many possibilities of delay, disagreement, misunderstanding, and risk. Even getting an extremely rudimentary search launched will require all of this interaction and risk.

However, once a search is launched, improving any aspect of that search experience is a much simpler, narrower task. For example, a backend engineer could update the API to deliver more relevant results to users. They could work on their code in isolation, deploy it to production, and users would immediately begin experiencing better search results. They would not need to coordinate heavily with any of the other team members involved in the initial search launch.

This is why the Simpler Buying Philosophy focuses on buying outcomes that prioritize getting from “zero to one” first and deploying rudimentary versions of services before expanding upon them. Once that initial service is deployed, it is much easier and less risky to improve upon it.

See also Jade Rubick’s discussion of “steel threads”.

### Learn by doing

Any ambitious project involves a lot of uncertainty and unknowns. The easiest and most effective way to discover these challenges and find workable solutions to them is by tackling them in small doses.

For example, having 100 people visit your website is the best way to prepare for having 1,000 people visit your website – which is the best way to prepare for having 10,000 people visit.

The Simpler Buying Philosophy focuses on starting with small but complete services, deployed to a small number of real people, and then ramping up from there to attain larger scales.

### Drive continuous improvement through metrics-based outcomes

What happens after we go from “zero to one” on setting up a basic service? Customers need services that are excellent, and not just services that are a minimum viable product.

The Simpler Buying Philosophy uses metrics to define a path for continuous improvement. Consider the previously used example, where launching an extremely basic search user interface is the “zero to one” deliverable.

For that minimum viable product deliverable, we would implement a metric of the “click-through rate” of top results. This click-through rate measures the relevance of search results being returned to users by measuring how often users are clicking into the top results returned to them, versus scrolling to find results deeper in the list of results.

Given that as an initial deliverable, what’s an appropriate follow-on deliverable for improving search?

In the Simpler Buying Philosophy, an appropriate deliverable would be metrics-driven. For example, the team might commit to delivering an improved search experience that increases the click-through rate accuracy metrics by at least 200%.

Before committing to this deliverable, the implementation team would likely want to have a plan for how they plan to improve search and achieve these results. This plan is known as the “agile estimate.”

However, that plan does not become part of the agreement of the deliverable framework – instead, the only commitment is to increase the accuracy of search, by whatever means are easiest and most successful.

Metrics-based outcomes help government stakeholders make planning commitments around what they really want to see achieved (improved outcomes), rather than agreements around specific details of different potential implementations that might achieve that outcome.

### Deliver incremental value at every step

Breaking large bodies of work into smaller, manageable chunks of work is the essence of product management. In this framework, we especially emphasize making sure that each of those smaller chunks of work delivers real value to real people.

The use of “press release” formats in the agile deliverables serve to emphasize the need to deliver meaningful value by solving people’s needs, even in small ways.

### Eat the frog

Mark Twain said, “If it's your job to eat a frog, it's best to do it first thing in the morning. And if it’s your job to eat two frogs, it’s best to eat the biggest one first.”

This saying refers to identifying your hardest tasks that are essential to delivery and tackling them first so that they don’t become perpetual barriers to delivery.

While we want to deliver value at every step, we also want to tackle some of the biggest risks and challenges associated with the project early in the project lifecycle.

For example, in planning a series of incremental deliverables that form a project roadmap, we can find the hardest and riskiest chunk of work and try to move that to early in the roadmap, which de-risks all of the subsequent work. This is similar to prioritizing testing risky assumptions through delivery.

Of course, we don’t want to eat any frogs if we don’t have to. If we’re not sure whether tackling a huge barrier is necessary or not, we can put it off until we learn more. But if we’re sure we’ll have to tackle it, it’s best to start on it now.

### Maintain flexibility and iterate

Agreements should maintain agile flexibility and avoid waterfall calcification. Agreements should be simple, clear, and flexible.

As Clay Shirky says, “the waterfall methodology amounts to a pledge by all parties not to learn anything while doing the actual work.” In the Simpler Buying Philosophy, we try to prioritize flexibility and maintain the right to change course frequently to focus on what matters the most.

The Simpler Buying Philosophy revisits some of what it is purchasing every few months, so that both parties can iterate frequently as they learn by doing. Committing to a five-year plan would be waterfall development. Such long-term commitments can also introduce the idea of perverse incentives.

Perverse incentives are incentives have unintended and undesirable results that are contrary to its designers’ intentions. For example, the government could try to incentivize providing an easy-to-use service by measuring how much time users spend on the service’s website and asking the awardee to minimize the time spent on site. The incentive’s intent is to encourage the awardee to make the site easy to understand and make it quick to complete tasks.

However, this incentive could backfire. To achieve the metrics, the awardee could start making the site un-useful, so that visitors leave the site quickly in exasperation. The awardee could eliminate useful functionality that has high engagement with users. The metric would be achieved in those scenarios, but it would not be fulfilling its purpose.

Therefore, commitments are iterative and for short durations. This way, we reduce the risk of long-term commitments to perverse incentives.